Machinery Management — System Proposal

Real Estate ERP/CRM | High-Level Design

Prepared by: Technology Team

Date: May 2026

# 1.  Overview

Construction projects involve two types of equipment:

Owned Equipment — Assets purchased by the company (generators, tile cutters, tullu pumps, compactors). Used repeatedly across projects. Company bears purchase cost, maintenance, and depreciation.

Rented / Hired Equipment — Machinery rented for specific work (bulldozers, cement mixers, transit mixers, cranes). Hired for a period and returned. Company pays rental charges — by hour, day, trip count, or meter reading.

In both cases, costs must be tracked and allocated to the right project and cost centre (e.g. Tower-A, Roads, Common Areas).

# 2.  The Problem Today

Currently the system has only a basic “Machinery on Rent” log — it allows recording a rental entry with a vendor, dates, and amount. Nothing more.

The following are not tracked anywhere today:

- Company-owned machinery as assets

- Where a machine is currently deployed

- Fuel and consumable costs against a specific machine

- Maintenance and repair costs

- Which project or cost centre bears which costs

- Rental contracts (separate from individual billing entries)

- Compliance documents (insurance, fitness certificates)

This means project-level machinery costs are invisible. There is no answer to: “How much did machinery cost for Tower-A this quarter?”

# 3.  What We Propose to Build

Six capability areas are described below.

## 3.1  Asset Register (Global)

A central register of all company-owned equipment:

- Asset name, category, make/model

- Purchase date and cost

- Depreciation rate and current book value

- Current status: Available / Deployed / Under Repair / Disposed

- Insurance and compliance document expiry dates

This is a global record — a generator belongs to the company, not to any single project.

## 3.2  Rental Contracts (Global)

A rental contract captures the vendor agreement:

- Machine type, vendor, contract period

- Rate structure (hourly / daily / trip / monthly)

- Mobilisation and demobilisation charges (one-time charges when machine arrives/departs)

- Security deposit paid

- Standby rate (when machine is on-site but idle)

Individual billing entries are logged against this contract — not as standalone entries.

## 3.3  Deployment Register (Per Project)

Tracks where each machine is deployed:

- Machine → Project → Cost Centre (e.g. Tower-A, Common-Roads)

- Deployment start and end date

- Purpose (Power backup, Earthwork, Concrete mixing)

A machine can move between cost centres within a project or move to a different project entirely. Each movement is recorded.

## 3.4  Operating Cost Logs (Per Project)

Fuel & Consumables: When fuel or consumables are issued from the site store, they are linked to a specific machine — not just a location. This answers: “Generator consumed 240 litres of diesel in May at Bhavbhumi.”

Rental Billing Entries: Daily or periodic entries against a rental contract — hours worked, trips made, or meter readings. At month-end, these are matched against the vendor’s bill before payment.

## 3.5  Maintenance & Repair (Per Project)

Scheduled Servicing: Each asset has a service interval (e.g. every 250 engine hours). The system tracks hours and raises an alert when service is due.

Breakdown Repairs: When a machine breaks down, a repair work order is raised. Spare parts are procured through the existing procurement flow. Repair labour cost is entered directly. Total repair cost is charged to the project where the breakdown occurred.

## 3.6  Compliance Tracking (Global)

Track document expiry dates for all owned machinery: Insurance, Fitness Certificate, Pollution Certificate, Road Tax, Operator Licence (mandatory for cranes and JCBs). Alerts are raised before documents expire.

# 4.  How This Connects to Existing Flows

The table below shows how the new module integrates with existing system workflows.

| Activity | Existing Flow | What Changes |
| --- | --- | --- |
| Procuring a new owned machine (e.g. generator) | Indent → Purchase Order → Inward | Inward tagged as "Asset Procurement" — goes to global asset register instead of project store |
| Issuing fuel or consumables to a machine | Store Outward entry | One addition: outward entry gets a "Machine" field, linking cost to a specific machine |
| Procuring spare parts for a repair | Indent → PO → Inward → Issue | Issue entry linked to a repair work order, which links to machine and project |
| Rented machine billing | Standalone entry today | Now linked to a rental contract; usage log feeds billing; vendor bill matched before payment |
| Machine arrives on a project | No tracking today | Deployment entry created: machine, project, cost centre, start date |

# 5.  Cost Visibility — What Business Gets

After implementation, the following questions become answerable:

- What is the total machinery cost for Project X this month?

- What portion is fuel, rental, and repair?

- Which cost centre (Tower-A, Roads, Common) bears how much?

- How much has the company spent maintaining the generator since purchase?

- Which rental vendors have billing disputes?

- Which machines are due for service this week?

- What is the current status and location of all owned assets?

# 6.  Phased Implementation

The module is proposed in three phases, each delivering tangible business value on completion.

Phase 1 — Foundation Approx. 6–8 weeks Goal: Core tracking with immediate cost visibility Deliverables: 1. Asset Register — owned equipment master with purchase details and status 2. Rental Contract Master — contract record separate from billing entries 3. Deployment Register — machine linked to project and cost centre 4. Fuel/Consumable log linked to machine (small addition to existing outward flow) 5. Rental billing entries linked to contract (replaces current standalone MOR entries) Business value: Know where every machine is. Know what every project spends on machinery, broken down by fuel and rental. Clean rental billing process with contract reference.

Phase 2 — Maintenance & Compliance Approx. 4–6 weeks Goal: Control repair costs and stay compliant Deliverables: 1. Maintenance work orders (scheduled + breakdown) 2. Spare parts procurement linked to work orders (uses existing Indent → PO flow) 3. Repair cost allocation to projects 4. Compliance document tracking with expiry alerts 5. Operator licence tracking Business value: Full machinery cost per project (fuel + rental + repair). No machine runs with expired documents. Full service history per asset.

Phase 3 — Analytics & Controls Approx. 4 weeks Goal: Efficiency and cost optimisation Deliverables: 1. Fuel consumption benchmarks vs actual (detect anomalies and potential theft) 2. Vendor bill vs usage log reconciliation workflow 3. Machine utilisation report (planned vs actual hours, idle time) 4. Security deposit and advance payment tracking 5. Cross-project machine transfer with cost reallocation 6. Total cost of ownership report per asset Business value: Detect fuel theft or machine inefficiency. Settle vendor billing disputes with data. Understand the true cost of owning each piece of equipment.

# 7.  Summary

The existing system already handles procurement, store operations, and project-level material tracking well. Machinery management is a natural extension of these flows — not a separate system.

The goal is to ensure every rupee spent on machinery is tracked against the right machine, the right project, and the right cost centre — giving management full visibility into one of the largest cost heads in construction.