BUSINESS REQUIREMENT DOCUMENT

Purchase Order Line Item Modification

Add / Remove Line Items on Existing Purchase Orders

| Document Version | 1.0 |
| --- | --- |
| Status | Draft — Pending Client Review |
| Date | 24 May 2026 |
| Module | Inventory — Purchase Order |
| Prepared for | Client Review & Sign-off |

# Table of Contents

# 1.  Executive Summary

The client has requested the ability to modify Purchase Order (PO) line items after a PO has been created. Specifically, users need to:

- Remove an open line item from a PO (where no inward activity has occurred).

- Add a new line item to an existing PO at any lifecycle stage (excluding terminal states).

This document captures the business requirements, applicable rules, UI changes, effort estimates, known risks, and the rationale for mandatory QA testing. It is intended to serve as the basis for client sign-off before development begins.

# 2.  Background & Business Motivation

Currently the system allows PO edits only when the PO header status is NEW. Once a PO moves to PARTIAL (partial inward received) or later stages, the record is locked and no line-level changes can be made.

In practice, procurement teams frequently encounter scenarios such as:

- A supplier confirms they cannot supply one material on a partially-received PO — that line must be removed and re-raised on a separate PO.

- New material requirements emerge mid-procurement cycle and need to be appended to an in-flight PO.

- An indent line item was mistakenly mapped to a PO and needs to be freed before the supplier acknowledges it.

Lack of this capability forces workarounds such as cancelling entire POs and re-creating them, which disrupts audit trails and delays procurement.

# 3.  Feature Scope

| Capability | In Scope | Out of Scope |
| --- | --- | --- |
| Remove an OPEN PO line item | Yes |  |
| Add a new line item to an existing PO | Yes |  |
| Edit quantity / rate on an existing line |  | No (separate request) |
| Remove lines from a COMPLETED / CANCELLED / SHORT CLOSED PO |  | No |
| Add lines to a COMPLETED / CANCELLED / SHORT CLOSED PO |  | No |
| Remove lines from a line that has any inward recorded |  | No — blocked by rule |

# 4.  Business Rules

## 4.1  Remove Line Item

Rule R-01: A PO line item may be removed only if its linked indent line item is in PO CREATED status.

Rule R-02: Removal is BLOCKED if the linked indent line item is in any of the following statuses:

- INWARD PARTIAL

- INWARD COMPLETE

- SHORT CLOSED

- CANCELLED

Rule R-03: On successful removal:

- The PO line item record is deleted.

- All PurchaseOrderIndentRef traceability records linked to that line are deleted.

- The linked indent line item status reverts to

- The indent line item's purchaseOrderId is cleared (set to null).

- PO grand total is recalculated server-side.

- PO header status is re-evaluated automatically.

- A status history entry is recorded against the PO.

Rule R-04: Removing the last remaining line item on a PO is NOT allowed. A PO must always have at least one line item.

Rule R-05: Removal is allowed on POs in NEW or PARTIAL status, provided R-01 is satisfied for the specific line.

## 4.2  Add Line Item

Rule A-01: A new line item can be added to a PO that is in NEW or PARTIAL status.

Rule A-02: The indent line item being added must be in NEW status (not yet linked to any PO).

Rule A-03: On successful addition:

- A new PurchaseOrderLine is created and linked to the PO.

- A PurchaseOrderIndentRef traceability record is created.

- The indent line item status is updated to PO CREATED.

- The indent line item's purchaseOrderId is set to the current PO ID.

- PO grand total is recalculated server-side.

- A status history entry is recorded against the PO.

Rule A-04: Adding lines to COMPLETED, CANCELLED, or SHORT CLOSED POs is not permitted.

## 4.3  PO Status Re-evaluation After Changes

| Scenario | Trigger | Resulting PO Status |
| --- | --- | --- |
| Remove last open line; some lines still have inward | Remove | PARTIAL (unchanged) |
| Remove only line on a NEW PO — blocked | Remove | Validation error — blocked |
| Add line to a PARTIAL PO | Add | PARTIAL (unchanged) |
| Add line to a NEW PO | Add | NEW (unchanged) |

# 5.  UI / UX Impact

## 5.1  PO Detail Screen — Line Items Table

A Remove action (icon or button) is added per line item row in the PO detail view. Visibility and enablement rules:

| Indent Line Status | Remove Button State | Tooltip / Message |
| --- | --- | --- |
| PO CREATED | Enabled | Click to remove this line from the PO. |
| INWARD PARTIAL | Disabled | Inward already started. Cannot remove. |
| INWARD COMPLETE | Hidden | Not shown. |
| SHORT CLOSED | Hidden | Not shown. |
| CANCELLED | Hidden | Not shown. |

## 5.2  Add Line Item

An Add Line Item button appears on the PO detail screen when:

- PO status is NEW or PARTIAL.

- The PO is not COMPLETED, CANCELLED, or SHORT CLOSED.

Clicking Add Line Item opens the existing line item entry form (same as during PO creation) pre-filtered to show only indent line items in NEW status that are not yet linked to any PO.

## 5.3  Grand Total Display

After any add or remove action, the PO detail screen must refresh the Grand Total and per-line Total Amount values. The server will recompute and return the updated PO payload.

## 5.4  Confirmation Dialogs

Before executing a remove action, a confirmation dialog must be shown:

| Dialog Element | Content |
| --- | --- |
| Title | Remove Line Item |
| Message | This will remove the selected line item and revert the linked indent to NEW status. This action cannot be undone. Continue? |
| Buttons | Confirm (primary) ¦ Cancel (secondary) |

# 6.  Technical Impact

## 6.1  Backend — Files to Modify

| File | Change Type | What Changes |
| --- | --- | --- |
| PurchaseOrderController.java | Modify | Add 2 new endpoints: DELETE /line/{lineId} and POST /line |
| PurchaseOrderService.java | Modify | New methods: addLine(), removeLine(), recalculateGrandTotal() |
| IndentStatusUpdater.java | Modify | New action type REMOVE_LINE to revert single indent line to NEW |
| PurchaseOrderValidator.java | Modify | Validate line removability based on indent line status |
| PurchaseOrderLifecycleManager.java | Modify | Add guards for add/remove on terminal-status POs |
| PurchaseOrderBuilder.java | Reuse | buildPoLine() reused for add-line flow |
| PurchaseOrderCompletionEvaluator.java | Verify | Verify handles partial-line removal and re-evaluation correctly |

No DB schema changes required. All data is captured in existing tables.

## 6.2  Frontend — Files to Modify

| Component / File | What Changes |
| --- | --- |
| PO Detail View | Add remove button per line (conditional on indent line status); Add Line Item button at PO level |
| PO Line Item Form | Reuse existing form for add-line; pre-filter indent list to NEW status only |
| PO API Service | Add API call methods: addPOLine(poId, payload) and removePOLine(poId, lineId) |
| PO Grand Total Component | Refresh total from server response after add/remove; no client-side recalculation needed |

# 7.  Effort & Complexity Estimate

| Area | Complexity | Effort (Days) | Notes |
| --- | --- | --- | --- |
| Backend — Remove Line | Medium-High | 2.5 | Lifecycle + status revert logic |
| Backend — Add Line | Medium | 1.5 | Largely reuses existing builder |
| Frontend — Remove Button & Confirmation | Low-Medium | 1.0 | Conditional rendering per line status |
| Frontend — Add Line Flow | Medium | 1.5 | Reuse existing PO line form |
| QA Testing (see Section 8) | High | 2.0 | Mandatory — lifecycle regression risk |
| Buffer (integration, review, fixes) |  | 1.0 |  |
| TOTAL | Medium-High | 9.5 days | ~2 developer weeks |

Overall Complexity Rating: Medium-High. While add/remove operations appear straightforward, they touch the PO lifecycle state machine that is deeply interlinked with indent line item statuses, inward records, and automated PO status computation. A defect here can silently corrupt procurement data.

# 8.  Why QA Testing is Mandatory

QA testing is not optional for this feature. The following explains the risk profile in detail.

## 8.1  Interconnected Lifecycle Risk

The PO system uses an automated evaluator (PurchaseOrderCompletionEvaluator) that derives the PO header status from the statuses of all linked indent line items. Any error in the remove-line or add-line flow can result in:

- A PO showing COMPLETED when lines are still open.

- A PO staying NEW when it should be PARTIAL.

- Indent line items getting stuck in PO CREATED with no active PO — blocking further procurement.

These are silent data corruption scenarios that users will not notice immediately but will surface days later as incorrect dashboards, blocked inward entries, or missing re-order workflows.

## 8.2  Indent Traceability Integrity

Each PO line is linked to indent line items through PurchaseOrderIndentRef records. Incomplete deletion or incorrect status reversion creates orphaned references — indent lines that appear assigned to a PO that no longer references them. This breaks inward eligibility checks.

## 8.3  Grand Total Accuracy

The grand total calculation involves line totals, GST, discount, freight charges, and custom charges. A server-side recalculation must be verified for accuracy across multiple combinations. Wrong totals affect purchase approvals and financial reporting.

## 8.4  Multi-Tenant Risk

Indent and PO data span different schemas (master vs tenant). The add-line flow writes across two schemas in a single operation. QA must verify tenant isolation — that line items from one project are not linked to POs from another.

## 8.5  Mandatory QA Test Scenarios

| # | Test Scenario | Expected Result | Risk if Not Tested |
| --- | --- | --- | --- |
| T01 | Remove open line from NEW PO (1 of 3 lines) | Line removed; PO stays NEW; indent reverts to NEW; total updated | Corrupt indent status |
| T02 | Remove open line from PARTIAL PO (other lines have inward) | Line removed; PO stays PARTIAL; total updated | PO status regression |
| T03 | Attempt to remove INWARD PARTIAL line | Error shown; no change in data | Data loss if not blocked |
| T04 | Attempt to remove last line on PO | Error: cannot remove last line | Zero-line PO in system |
| T05 | Add new line to NEW PO | Line added; indent status = PO CREATED; total updated | Indent stuck in NEW with PO ref |
| T06 | Add new line to PARTIAL PO | Line added; PO remains PARTIAL; existing lines unaffected | PO status flips incorrectly |
| T07 | Attempt to add line to COMPLETED PO | Add button not visible; API blocked | Post-completion PO mutation |
| T08 | Add indent line already linked to another PO | Validation error; no change | Duplicate PO linkage |
| T09 | Grand total verification after add and remove | Total matches sum of lines + freight + custom charges | Financial reporting errors |
| T10 | Verify PO status history entries are created for each operation | History row present with correct actor and timestamp | Broken audit trail |
| T11 | Inward still works on remaining lines after a line is removed | No regression in inward flow | Inward blocked on valid lines |

# 9.  Risk Register

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | PO status incorrectly evaluated after line remove | Medium | High | Re-run CompletionEvaluator on every add/remove; cover T01-T02 in QA |
| R2 | Indent line stuck in PO CREATED with no PO reference | Low | High | Transactional rollback on any failure in remove flow; T04 test case |
| R3 | Grand total drift from actual line sum | Medium | Medium | Server computes total; frontend reads from response; T09 verifies |
| R4 | Duplicate indent line linked to two POs simultaneously | Low | High | Validator checks indent line is in NEW status before add; T08 covers this |
| R5 | Cross-tenant data leak (indent from tenant A added to PO of tenant B) | Low | Critical | Reuse existing @UseDefaultTenant tenant isolation; QA must test cross-tenant scenario |
| R6 | Inward flow regresses on lines that were not modified | Low | High | T11 regression test; no changes to inward codebase |

# 10.  Assumptions & Open Questions

## 10.1  Confirmed Assumptions

- Adding a line to a PARTIAL PO is permitted (confirmed by client).

- Server will recompute grand total on each add/remove (no client-side recalculation dependency).

- No DB schema changes are required for this feature.

- No new libraries or frameworks will be introduced.

- Role-level permissions remain unchanged (same roles that can create a PO can modify its lines).

## 10.2  Open Questions Requiring Client Confirmation

| # | Question | Impact if Not Clarified |
| --- | --- | --- |
| Q1 | Should removing a line from a PO notify the supplier (email/print)? Or is that a manual step? | If auto-notification required, scope increases significantly |
| Q2 | Is there a need to record a reason/comment when removing a line (e.g., 'Supplier unable to supply')? | Audit trail completeness may be raised in review |
| Q3 | Can a line be added to a PO without linking it to an indent (a free-standing PO line)? | Changes builder and validator logic significantly if yes |
| Q4 | Should the regenerated PO PDF reflect the updated line items when printed post-modification? | PDF generation already uses live data — likely yes, but confirm |

# 11.  Development Approach & Recommendation

Recommendation: Proceed with development, subject to client sign-off on this document and resolution of open questions Q1 and Q3.

Implementation order:

- Backend — remove line endpoint + IndentStatusUpdater REMOVE_LINE action.

- Backend — add line endpoint (reuse builder).

- Backend — server-side grand total recalculation.

- Frontend — remove button with conditional rendering and confirmation dialog.

- Frontend — add line button and form integration.

- QA — all 11 test scenarios from Section 8.5.

This sequencing ensures backend correctness is validated independently before frontend integration begins, reducing the debugging surface.

# 12.  Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client Representative |  |  |  |
| Product Owner / PM |  |  |  |
| Lead Developer |  |  |  |
| QA Lead |  |  |  |

By signing above, all parties confirm agreement on the scope, business rules, effort estimate, and risk acknowledgements described in this document.